## Slide 1: Colorado River Management Plan FY 2024 Work Plan
JUNE 22, 2023
SALT LAKE CITY, UTAH
Colorado River Authority of Utah Board Meeting
Lily Bosworth, Staff Engineer
Betsy Morgan, Staff Engineer

## Slide 2: 5-Year Mangement Plan
FY 2023 Work Plan
Five-year Management Plan
April 2022
June 2022
Drought Mitigation
Measurement
Hydrology & Operations
FY 2024 Work Plan
June 2023
Notes: -To accomplish mission, the Authority adopted a 5-year management plan with three priority areas.
-Measurement, Hydrology and Operations, Drought Mitigation.
-These priorities are in place for 5 years, as described in the Plan, and specific actions are described in the Fiscal Year work plans
-The FY 2024 work plan is under development now.

## Slide 3
Management Plan Budget Allocations Total Allocated: $32,271,700
*Includes Authority and in-kind contribution staff salaries
**Work Plan budgets are subject to adjustment depending on conditions and activities in the Colorado River Basin that may be unknown when the Work Plan was developed.
***Estimated costs are for Authority staff and in-kind contributions only and do not include charges of other state agencies participating.
Chart: 
| FY23 Approved Budget | FY24 Proposed Budget | FY25-27 Remaining Budget
 | 4361000 | 7529400 | 20381300
Notes: -To accomplish mission, the Authority adopted a 5-year management plan with three priority areas.
-Measurement, Hydrology and Operations, Drought Mitigation.
-These priorities are in place for 5 years, as described in the Plan, and specific actions are described in the Fiscal Year work plans
-The FY 2024 work plan is under development now.

## Slide 4: Fiscal Year 2024 Budget Allocations Total Proposed: $7,529,400
Chart: 
| Intra/Interstate Engagement* | Measurement | Hydrology & Operations | Drought Mitigation | Advisory Councils
 | 1663400 | 1816000 | 1533000 | 2256000 | 281000
*Includes Authority and in-kind contribution staff salaries
**Work Plan budgets are subject to adjustment depending on conditions and activities in the Colorado River Basin that may be unknown when the Work Plan was developed.
***Estimated costs are for Authority staff and in-kind contributions only and do not include charges of other state agencies participating.
Chart: 
| FY23 Approved Budget | FY24 Proposed Budget | FY25-27 Remaining Budget
 | 4361000 | 7529400 | 20381300
Notes: -To accomplish mission, the Authority adopted a 5-year management plan with three priority areas.
-Measurement, Hydrology and Operations, Drought Mitigation.
-These priorities are in place for 5 years, as described in the Plan, and specific actions are described in the Fiscal Year work plans
-The FY 2024 work plan is under development now.

## Slide 5: Advisory Council Recommendations
Improve Measurement
-Standardize
-Best Available Science
-Conveyance Losses
Protect Utah’s Interests
-Protect Flaming Gorge/DROA
Authority Engagement
-Feedback/engagement with councils
-Fact-finding site visits
-Education and outreach
Prepare for Curtailment
-Shepherding
-Options for water users
Prioritize Conservation
-Agricultural optimization
-Environmental health
Other
-Pursue and use federal funding
-Protect people and wildlife
-Water prices/water banking
Drought Mitigation
Measurement
Hydrology & Operations

## Slide 6: Interstate Activities: 20 Committees
Standing UCRC Committees (2)
Ad Hoc UCRC, Upper Division State and Basinwide Work Groups and Committees (8)
Environmental and Water Quality (4)
Upper Colorado River Fish Recovery Program (4)
San Juan Recovery Implementation Program (2)

## Slide 7: Workplan Structure
Description
FY 2023 Progress
FY 2024 Work Plan
Contract, Budget, Funding
Key Partners
Project Title
Project Title
Measurement
Hydrology & Operations
Drought Mitigation

## Slide 8: Measurement
Instrumentation & Maintenance
Metering & Gaging Gap Analysis
Coordination & Implementation Plan
Streamflow & Diversion Measurement
FY23
FY24-27
FY24
preliminary, do not cite

## Slide 9: Measurement
Utah Flux Network
OpenET
Consumptive Use Measurement
FY23-27
FY23-27
PC: Paul Inkenbrandt, UGS

## Slide 10
Short- & Mid-Term Operations Modeling
FY23-27
FY23-27
Hydrology & Operations
Long-Term Operations Modeling

## Slide 11
Climate & Hydrology Research
FY23-27
FY24-27
Hydrology & Operations
Snowpack & Runoff Hydrology Research
PC: Central Utah Water Conservancy District

## Slide 12
Agricultural Water Resiliency Study
FY23-24
FY23
Agricultural Water Optimization Investigations
USU Ag Water Optimization Project
NDrip Irrigation Project
FY23
Drought Mitigation
PC: Jacobs Engineering

## Slide 13
FY24-27
FY23-24
Agricultural Water Resiliency Initiatives
System Conservation Pilot Program for 2023
Ag Water Demonstration, Research, & Implementation Pilot Program (AgDRIP)
FY23-27
Drought Mitigation
Demand Management Pilots

## Slide 14
FY23-25
Utah Colorado River Accounting and Forecasting Model (UCRAF)
Duschesne River Drainage Pilot
San Rafael & Price River Drainages
FY24-25
Drought Mitigation

## Slide 15
FY23-27
Advisory Councils

## Slide 16: Next Steps
June 22, 2023
Board Action in Board Meeting
Final Draft Released
July 1, 2023

## Slide 17
@AuthorityUT
@AmyHaasColoRivr
cra.utah.gov